CASE STUDY

# Enterprise SaaS Governance & AI-Driven Rationalization

RingCentral  ·  2022–2025

| Context | 300+ SaaS applications with no centralized visibility, redundancy, or cost control |
| --- | --- |
| My Role | Program Manager — built governance framework from scratch, led rationalization, deployed AI accelerator |
| Impact | $10M+ savings over 3 years · 40–50 apps eliminated · Framework adopted org-wide |

| $10M+ Cost Savings (3 Years) | 40–50 Apps Eliminated | 95% Stakeholder Agreement | 4 mo Assessment (vs 6+) |
| --- | --- | --- | --- |

THE CHALLENGE

RingCentral had accumulated 300+ SaaS applications across departments with no governance. Individual teams purchased tools independently, creating duplicate functionality, unnecessary spend, and security gaps. Manual portfolio assessment would take 6+ months and be outdated on completion. App owners resisted rationalization.

MY ROLE

I was assigned to design and operationalize this program from scratch. I built the governance framework (review process, approval criteria, escalation paths), established two governance councils (DRI Council for departments, Governance Council for high-spend reviews), secured CXO/SVP buy-in across Finance, IT, Security, Legal, and Innovation, and oversaw the Agentic AI solution to accelerate the initial assessment.

THE SOLUTION

## Three Integrated Layers

The program combined a governance framework with human decision councils and an AI accelerator. The framework established the rules. The councils held the accountability. The AI compressed the assessment timeline and improved recommendation credibility.

- Built governance framework: standardized review process, business case templates, escalation paths documented in project wiki

- Established DRI Council (senior reps per dept) and Governance Council (exec reviews for high-spend apps)

- Deployed Agentic AI on Google Vertex AI Agent Builder: integrated 5 data sources (HRIS, Finance, Procurement, SSO, Support) with RAG architecture for explainable recommendations

- Multi-modal interface: web chat + voice calling option for stakeholder accessibility

- Human-in-the-loop: all AI recommendations reviewed by governance councils before action

- Integrated Security team compliance checks (SSO/MFA, supply chain training), Finance business case template, and Data Privacy reviews into the process

- Automated renewal calendar and escalation path (manager → skip-level) — 80% reduction in last-minute escalations

TECHNICAL IMPLEMENTATION

TECH STACK: Vertex AI Agent Builder GCP GPT-4 LangChain Pinecone RAG Python

- Single intelligent agent with multi-tool capability across 5 enterprise data sources

- RAG architecture with vector database for context-aware, explainable rationalization recommendations

- BFF security pattern: SSO-protected frontend → backend API → agent (browser never calls agent directly)

- Multi-modal: web chat interface + voice calling + executive dashboard visualization

RESULTS & IMPACT

- $10M+ in OpEx savings over 3 years through application consolidation

- 40–50 applications eliminated with stakeholder agreement

- Assessment completed in 4 months vs. 6+ months for manual approach

- 95% stakeholder agreement on AI recommendations vs. 60% for manual review decks

- Governance framework extended beyond cost optimization — now serves Security, Finance, and Data Privacy org-wide

- 80% reduction in renewal escalations through automated calendar and notification system

KEY INSIGHT

The $10M savings came from the governance program — the framework, councils, and stakeholder alignment I built. The AI agent accelerated the assessment phase and improved recommendation credibility, but human accountability structures drove the outcomes. This is the difference between an AI experiment and an AI-enabled business program.

Sanjay Gupta   ·   Principal Technical Program Manager